# Clinic Management System - Capstone Development Plan

## 1. Project Goal

Build a Clinic Management System using:

### Backend

- ASP.NET Core Web API

- Clean Architecture

- Entity Framework Core

- SQL Server

- JWT Authentication

- Role-based Authorization

- FluentValidation

- Serilog

- Swagger

### Frontend

- Blazor

- HttpClient

- JWT AuthenticationStateProvider

- Role-based UI

### Testing & Deployment

- Unit Test

- Integration Test

- Docker

- Deployment

### Main Roles

- Admin

- Receptionist

- Doctor

- Patient

## 2. Main Business Flow

The most important end-to-end flow of the capstone:

Patient Register / Login
        ↓
View Doctors
        ↓
View Doctor Schedule
        ↓
Book Appointment
        ↓
Receptionist Confirm Appointment
        ↓
Patient Check-in
        ↓
Doctor Start Examination
        ↓
Enter Symptoms
        ↓
Diagnosis
        ↓
Prescription
        ↓
Medical Service / Lab Order
        ↓
Lab Result
        ↓
Invoice
        ↓
Payment
        ↓
Completed
        ↓
Patient View Medical History

This flow must work before working on bonus features.

## 3. Overall Module Tracker

Status convention:

⬜ Not Started
🟡 In Progress
✅ Done
🔴 Blocked

| # | Module | Priority | Status |
| --- | --- | --- | --- |
| 1 | Setup Clean Architecture | P0 - Core | ⬜ |
| 2 | Database + ERD | P0 - Core | ⬜ |
| 3 | Authentication | P0 - Core | ⬜ |
| 4 | User / Role | P0 - Core | ⬜ |
| 5 | Doctor / Specialty | P0 - Core | ⬜ |
| 6 | Patient | P0 - Core | ⬜ |
| 7 | Doctor Schedule | P0 - Core | ⬜ |
| 8 | Appointment | P0 - Core | ⬜ |
| 9 | Receptionist Check-in | P0 - Core | ⬜ |
| 10 | Examination | P0 - Core | ⬜ |
| 11 | Medical Record | P0 - Core | ⬜ |
| 12 | Medicine | P0 - Core | ⬜ |
| 13 | Prescription | P0 - Core | ⬜ |
| 14 | Medical Service | P1 - Important | ⬜ |
| 15 | Lab Result | P1 - Important | ⬜ |
| 16 | Invoice | P0 - Core | ⬜ |
| 17 | Payment | P0 - Core | ⬜ |
| 18 | Patient Medical History | P0 - Core | ⬜ |
| 19 | Admin Dashboard | P1 - Important | ⬜ |
| 20 | Revenue Report | P1 - Important | ⬜ |
| 21 | Email Reminder | P2 - Bonus | ⬜ |
| 22 | QR Code | P2 - Bonus | ⬜ |
| 23 | SignalR Chat | P2 - Bonus | ⬜ |
| 24 | Redis | P2 - Bonus | ⬜ |
| 25 | Docker | P1 - Important | ⬜ |
| 26 | Unit Test | P1 - Important | ⬜ |
| 27 | Integration Test | P1 - Important | ⬜ |
| 28 | Deployment | P0 - Core | ⬜ |

# 4. Phase 1 - Foundation

## Goal

Create a stable Clean Architecture solution and database foundation.

## Tasks

[ ] Create Solution

[ ] ClinicManagement.Domain
[ ] ClinicManagement.Application
[ ] ClinicManagement.Infrastructure
[ ] ClinicManagement.API
[ ] ClinicManagement.Blazor

[ ] Setup project references

[ ] Create BaseEntity
[ ] Create Enums

[ ] Design ERD

[ ] Create Domain Entities

[ ] Configure EF Core relationships

[ ] Create ApplicationDbContext

[ ] Configure SQL Server connection

[ ] Create Initial Migration

[ ] Seed initial data

[ ] Setup Swagger

[ ] Setup Serilog

[ ] Setup Global Exception Handling

## Definition of Done

[ ] dotnet build succeeds

[ ] API runs successfully

[ ] SQL Server database is created

[ ] EF Core migration works

[ ] Swagger opens successfully

# 5. Phase 2 - Authentication & Authorization

## Goal

Users can authenticate and access the system based on role.

## Backend

[ ] User Entity

[ ] Register API

[ ] Login API

[ ] Password hashing

[ ] JWT generation

[ ] Refresh Token if needed

[ ] Get Current User

[ ] Role Authorization

## Frontend

[ ] Login.razor

[ ] Register.razor

[ ] AuthenticationStateProvider

[ ] Store JWT

[ ] Logout

[ ] Redirect based on role

## Role Redirect

Admin
→ /admin/dashboard

Doctor
→ /doctor/dashboard

Receptionist
→ /receptionist/dashboard

Patient
→ /patient/dashboard

# 6. Phase 3 - Admin Master Data

## Goal

Admin can prepare all master data required for clinic operation.

### Specialty

[ ] Create Specialty

[ ] Get Specialty List

[ ] Update Specialty

[ ] Disable Specialty

### Doctor

[ ] Create Doctor

[ ] Edit Doctor

[ ] Doctor Detail

[ ] Doctor List

[ ] Assign Specialty

[ ] Active / Inactive Doctor

### Medical Service

[ ] Medical Service List

[ ] Create Medical Service

[ ] Update Medical Service

[ ] Configure Price

[ ] Active / Inactive

### Medicine

[ ] Medicine List

[ ] Create Medicine

[ ] Update Medicine

[ ] Manage Stock

[ ] Manage Price

# 7. Phase 4 - Patient

## Goal

Patient can manage profile and find doctors.

[ ] Patient Profile

[ ] View Profile

[ ] Update Profile

[ ] Doctor List

[ ] Filter Doctor

[ ] Doctor Detail

[ ] Specialty Filter

Optional improvements:

[ ] Search Doctor

[ ] Pagination

[ ] Sorting

# 8. Phase 5 - Doctor Schedule

## Goal

Doctors have available schedules that patients can use for booking.

### Suggested Entity

DoctorSchedule

DoctorId
Date
StartTime
EndTime
SlotDuration
Status

## Tasks

[ ] Doctor creates working schedule

[ ] Admin views doctor schedules

[ ] Patient views doctor schedules

[ ] Generate available time slots

[ ] Prevent overlapping schedules

[ ] Prevent booking past time slots

Example:

Doctor A

08:00 ✅ Available
08:30 ✅ Available
09:00 ❌ Booked
09:30 ✅ Available
10:00 ✅ Available

# 9. Phase 6 - Appointment

## Goal

Implement the complete appointment workflow.

### Patient

[ ] Create Appointment

[ ] My Appointments

[ ] Appointment Detail

[ ] Cancel Appointment

### Receptionist

[ ] Appointment List

[ ] Confirm Appointment

[ ] Cancel Appointment

[ ] Check-in Patient

### Doctor

[ ] Today's Appointments

[ ] Appointment Detail

## Appointment Status Flow

Pending
   ↓
Confirmed
   ↓
CheckedIn
   ↓
InProgress
   ↓
Completed

Cancellation flow:

Pending / Confirmed
        ↓
Cancelled

# 10. Phase 7 - Examination

## Goal

Doctor can complete a medical examination.

Doctor opens Appointment
        ↓
Start Examination
        ↓
Appointment Status = InProgress

Doctor enters:

Symptoms

Vital Signs

Diagnosis

Conclusion

Treatment

Doctor Notes

Then create:

MedicalRecord

# 11. Phase 8 - Prescription

## Doctor Tasks

[ ] Create Prescription

[ ] Add Medicine

[ ] Quantity

[ ] Dosage

[ ] Frequency

[ ] Duration

[ ] Instructions

Example:

Medicine: Paracetamol 500mg

Quantity: 10

Dosage: 1 tablet

Frequency: 2 times/day

Duration: 5 days

Instruction: Take after meals

## Patient Tasks

[ ] View Prescription

# 12. Phase 9 - Medical Service / Laboratory

## Doctor

[ ] Order Medical Service

Examples:

Blood Test

Ultrasound

X-Ray

ECG

## Receptionist / Lab

[ ] View Service Orders

[ ] Update Lab Result

[ ] Update Result Status

## Doctor

[ ] View Result

## Patient

[ ] View Result

# 13. Phase 10 - Invoice & Payment

## Invoice Calculation

Consultation Fee
        +
Medical Services
        +
Medicine
        ↓
Total Amount

## Tasks

[ ] Create Invoice

[ ] Invoice Detail

[ ] Payment

[ ] Cash Payment

[ ] Bank Transfer

[ ] Payment Status

[ ] PaidAt

Optional payment gateways:

VNPay

Stripe

Payment gateway integration should only be implemented after the core payment flow works.

# 14. Phase 11 - Medical History

## Goal

Patient can review all completed examination records.

Medical history should include:

Medical History

├── Examination Date
├── Doctor
├── Symptoms
├── Diagnosis
├── Prescription
├── Medical Services
├── Lab Results
└── Invoice

# 15. Phase 12 - Dashboard & Revenue Report

## Admin Dashboard

Total Patients

Total Doctors

Today's Appointments

Completed Appointments

Cancelled Appointments

Today's Revenue

Monthly Revenue

## Revenue Report

Revenue by Day

Revenue by Month

Revenue by Year

Filters:

From Date

To Date

# 16. Bonus Features

Bonus features should only be implemented after the main business flow works.

## Bonus 1 - Email Reminder

Appointment is tomorrow
        ↓
Background Job
        ↓
Send Reminder Email

Possible implementation:

Hangfire
+
Email Service

## Bonus 2 - QR Code

QR should contain:

Medical Record URL
or
Secure Medical Record Token

Flow:

Scan QR
   ↓
Open Medical Record

Do not store the full medical record directly inside the QR code.

## Bonus 3 - SignalR Internal Chat

Use SignalR for real-time communication between receptionist and doctor.

Receptionist
      ↕
   SignalR
      ↕
Doctor

Tasks:

[ ] Conversation Entity

[ ] ChatMessage Entity

[ ] ChatHub

[ ] Send Message

[ ] Receive Message in real time

[ ] Message History

[ ] IsRead

Messages should still be stored in SQL Server.

SignalR is responsible for real-time delivery.

## Bonus 4 - Redis

Good cache candidates:

Doctor List

Specialty List

Medical Service List

Avoid caching appointment availability unless cache invalidation is implemented correctly.

# 17. Development Timeline

Target deadline: 04/10/2026

Technical completion target: 03/10/2026

Core MVP target: 28/09/2026

| Date | Target |
| --- | --- |
| 06-08/09 | Clean Architecture + ERD + Database |
| 09-11/09 | Authentication + Authorization |
| 12-14/09 | Admin + Doctor + Patient |
| 15-18/09 | Doctor Schedule + Appointment |
| 19-21/09 | Check-in + Examination + Medical Record |
| 22-24/09 | Prescription + Medicine |
| 25-26/09 | Medical Service + Lab Result |
| 27-28/09 | Invoice + Payment |
| 29/09 | Patient Medical History |
| 30/09 | Dashboard + Revenue |
| 01/10 | Testing + Bug Fixing |
| 02/10 | Docker + Deployment |
| 03/10 | Seed Demo Data + Rehearsal |
| 04/10 | Final Buffer |

# 18. MVP Deadline - 28/09/2026

By 28/09, the following flow must work end-to-end:

Login as Patient
↓
Book Appointment

Login as Receptionist
↓
Confirm Appointment
↓
Check-in

Login as Doctor
↓
Start Examination
↓
Diagnosis
↓
Prescription

Receptionist / Admin
↓
Invoice
↓
Payment

Patient
↓
Medical History

From 29/09 onward, avoid adding large core features.

Focus on:

Dashboard

Testing

UI Polishing

Docker

Deployment

Bonus Features

Bug Fixing

# 19. Priority Rules

## P0 - Must Have

Authentication

Authorization

Appointment

Check-in

Examination

Medical Record

Prescription

Invoice

Payment

Medical History

Deployment

## P1 - Should Have

Medical Service

Lab Result

Dashboard

Revenue Report

Testing

Docker

## P2 - Bonus

Email Reminder

QR Code

SignalR Chat

Redis

Multi-branch Support

SMS

Do not start a P2 feature while an important P0 feature is incomplete.

Example:

Do NOT implement SignalR Chat
while Appointment is not complete.

# 20. Standard Development Workflow for Each Module

Example: Appointment module.

1. Analyze Requirements

2. Domain
   - Entity
   - Enum
   - Business Rules

3. Application
   - DTO / Command / Query
   - Validator
   - Handler / Service
   - Interface

4. Infrastructure
   - EF Configuration
   - DbContext implementation
   - Repository if needed

5. API
   - Controller / Endpoint

6. Swagger Test

7. Integration Test

8. Blazor
   - DTO
   - Service
   - Page / Component

9. UI Test

10. Git Commit

Avoid switching repeatedly between unfinished backend and frontend tasks.

Finish one vertical feature as much as possible before moving on.

# 21. Git Commit Convention

Avoid:

update code

fix

fix again

done

Recommended:

feat(auth): implement JWT authentication

feat(patient): add patient profile API

feat(doctor): implement doctor management

feat(schedule): add doctor schedule management

feat(appointment): implement appointment booking

feat(appointment): add receptionist confirmation

feat(examination): implement doctor examination workflow

feat(prescription): add prescription management

feat(payment): implement invoice payment

feat(dashboard): add revenue statistics

test(appointment): add appointment integration tests

chore(docker): add Docker configuration

# 22. Daily Tracking Template

Use one main goal per day.

DATE:

MAIN GOAL:

TODO:
[ ]

DONE:
[ ]

BLOCKED:
None

NEXT:

Example:

DATE: 06/09/2026

MAIN GOAL:
Complete database foundation.

TODO:
[ ] ERD
[ ] Entities
[ ] Relationships
[ ] DbContext
[ ] Migration
[ ] Seed

DONE:
[ ]

BLOCKED:
None

NEXT:
Authentication

# 23. Definition of Done for a Feature

A feature is only considered Done when:

[ ] Backend implemented

[ ] API build succeeds

[ ] Swagger test succeeds

[ ] Authorization is correct

[ ] Validation is correct

[ ] Database behavior is correct

[ ] Frontend implemented

[ ] UI works

[ ] Error cases tested

[ ] Git commit created

This is NOT enough:

Service code completed
= Done ❌

# 24. Final Capstone Target

Before final submission, aim for:

✅ Clean Architecture

✅ SQL Server Database

✅ Authentication

✅ Role Authorization

✅ Admin

✅ Receptionist

✅ Doctor

✅ Patient

✅ Doctor Schedule

✅ Appointment

✅ Check-in

✅ Examination

✅ Medical Record

✅ Prescription

✅ Medical Service

✅ Lab Result

✅ Invoice

✅ Payment

✅ Medical History

✅ Dashboard

✅ Revenue Report

✅ Swagger

✅ Validation

✅ Global Exception Handling

✅ Serilog

✅ Unit / Integration Test

✅ Docker

✅ Deployment

Bonus:

✅ Email Reminder

✅ QR Code

✅ SignalR Chat

Optional:
Redis
Multi-branch
SMS

# 25. Milestone Tracker

MILESTONE 1 - Foundation
⬜

MILESTONE 2 - Authentication
⬜

MILESTONE 3 - Admin / Doctor / Patient
⬜

MILESTONE 4 - Appointment
⬜

MILESTONE 5 - Examination
⬜

MILESTONE 6 - Prescription / Lab
⬜

MILESTONE 7 - Invoice / Payment
⬜

MILESTONE 8 - Medical History
⬜

MILESTONE 9 - Dashboard
⬜

MILESTONE 10 - Testing / Deployment
⬜

BONUS
Email      ⬜
QR Code    ⬜
SignalR    ⬜
Redis      ⬜

# 26. Architecture Direction

The project should initially use:

Clean Architecture
+
Modular Monolith

Do not introduce Microservices or Kafka unless they are specifically required later.

Suggested backend modules:

Auth

Users

Patients

Doctors

Specialties

Appointments

Examinations

MedicalRecords

Prescriptions

Medicines

MedicalServices

Laboratory

Invoices

Payments

Reports

Notifications

Chat

This keeps the project easier to build, test, deploy, and explain during the capstone defense while still allowing future migration to Microservices if necessary.